## Slide 1: Change Advisory Board - Week 43
Halcyon Group Network Operations | 19-25 October 2026

## Slide 2: Changes This Week
Change | Summary | Risk | Start | Status
CHG-1042 | Core router OS upgrade - Sydney POP | High | 2026-10-21 | Pending Approval
CHG-1043 | Firewall rule base clean-up - Melbourne DC | Medium | 2026-10-19 | Approved
CHG-1044 | DWDM line card replacement - Brisbane POP | High | 2026-10-22 | Approved
CHG-1045 | Edge switch firmware patch - Perth POP | Low | 2026-10-20 | Scheduled
CHG-1046 | BGP peering migration to new IX port - Sydney IX | High | 2026-10-23 | Pending Approval
CHG-1047 | NTP server replacement - Adelaide DC | Low | 2026-10-20 | Scheduled
CHG-1048 | Monitoring agent rollout - all POPs | Medium | 2026-10-24 | Approved
CHG-1049 | UPS battery replacement - Canberra POP | Medium | 2026-10-25 | Scheduled

## Slide 3: High-Risk Changes
Change | Summary | Site | Owner | Status
CHG-1042 | Core router OS upgrade - Sydney POP | Sydney POP | Network Engineering Lead | Pending Approval
CHG-1044 | DWDM line card replacement - Brisbane POP | Brisbane POP | Transport Engineer | Approved
CHG-1046 | BGP peering migration to new IX port - Sydney IX | Sydney IX | Peering Manager | Pending Approval

## Slide 4: Decisions and Actions
Item | Decision / Action | Owner
CHG-1042 | Approval pending: confirm staged config diff and validation script results | Network Eng Lead
CHG-1042 | Review lessons from INC-2207 (Melbourne POP, May 2026) | Change Manager
CHG-1046 | Approval pending: confirm peer readiness with Sydney IX | Peering Manager
All | Low and medium risk changes approved as scheduled | CAB Chair