# Post-Incident Review - Core Router Upgrade, Melbourne POP

Incident INC-2207 - May 2026 - Network Operations

| Field | Value |
| --- | --- |
| Incident | INC-2207 |
| Date | 2026-05-14 |
| Site | Melbourne POP |
| Related change | CHG-0918 Core router OS upgrade |
| Severity | P2 |
| Customer impact | 40 minute BGP outage for transit customers |

# 1. Summary

During a planned core router OS upgrade at the Melbourne POP, BGP sessions to upstream transit providers failed to re-establish after the router reloaded. Transit traffic was disrupted for 40 minutes until the configuration was corrected.

# 2. Timeline

| Time (AEST) | Event |
| --- | --- |
| 01:05 | MEL-CR-01 reloaded on new OS release |
| 01:12 | NOC alarms: BGP sessions to transit providers down |
| 01:20 | Incident declared, bridge opened |
| 01:38 | Root cause identified: route-policy syntax not accepted by new release |
| 01:52 | Corrected policy applied, BGP sessions re-established |
| 02:30 | Monitoring complete, incident closed |

# 3. Root Cause

A configuration mismatch between the old and new OS releases: the new release rejected a legacy route-policy statement, leaving BGP neighbours without an outbound policy. The config diff had not been reviewed before the change, and the rollback trigger was not clearly defined.

# 4. Lessons Learned

Stage the config diff and run a pre-change validation script before every core router upgrade.

Define explicit rollback triggers (e.g. BGP not re-established within 10 minutes).

Upgrade one router at a time with traffic drained to the redundant peer.

Capture a BGP and route-count baseline before the change for fast comparison.

# 5. Actions

| Action | Owner | Due | Status |
| --- | --- | --- | --- |
| Add pre-change validation script to router upgrade runbook | Network Engineering Lead | 2026-06-30 | Done |
| Update method statement template with rollback triggers | Change Manager | 2026-06-15 | Done |
| Review remaining POP upgrades against these lessons | NOC Manager | 2026-10-31 | In Progress |